1. Protectbox - 10 May
2. Eazyprint - 8 May
3. Bong Guy - 10 May
4. PCDREAMS - 4 May (black & deep)

Eazyprint

Frontend

1. Tshirts menu (deep)
2. <https://www.eazyprint.in/beta/checkout> banner correction (deep)
3. <https://www.eazyprint.in/beta/account> error on manage address -> coming from checkout page (done)
4. Payment gateway (CC AVENUE) (himu) (deba)
5. <https://www.eazyprint.in/beta/thank_you> image broken (text change) (himu)
6. <https://www.eazyprint.in/beta/account> default ekta address primary thakbe (sujit)
7. Order placement and view sort out (himu n deba)
8. My account image and dropdown dekhanor upay (sujit)
9. Responsive (deep)
10. Email (invoices) and order received email (sujit)(himu)
11. SMS notification (sujit) (deba)
12. Generate invoice botton on orders page (sujit)
13. Delhivery intregation (himu) (sujit)

Backend (dealer) (himu)(deba)

1. <https://www.eazyprint.in/beta/admin/add_order_summery/45> case kheyeche :- done
2. only transsactions like freelancer.com:- inprogress
3. show gst information in add order summery page:-done
4. intregation new order table:-done
5. offers comment out:- inprogress
6. dealers check fully (UI and all should match contacts)

Backend (admin) (deba) (sujit)

1. Contacts check
2. Sales invoice
3. Purchase invoice
4. Orders correction

Bong Guy

1. Products (deba )
2. Orders (himu)
3. Users (sujit)
4. Coupons & discounts (himu)
5. Category (deba)
6. Wishlist (himu)
7. Add to cart (himu)
8. My account (sujit)
9. Track order (eazyprint API) (sujit)
10. Advance filters (deba)

Protectbox

1. Openrange and TD pull (deba)
2. Quickbooks and Xero (himu)
3. Orders and refunds (approval admin , accountant , supplier etc) (himu)
4. Questionnaire , email notifications and insider parts (sujit)